## Slide 1
IEEE AI Team
SDLC &
JIRA
Project Management in the Real World
Presented by Esraa Mohamed
Level 2 • IEEE AI Team

## Slide 2
What is SDLC?
Software Development Life Cycle
A structured set of steps that helps teams plan, build, test, and deliver software efficiently — saving time, money, and reducing errors.
1
Requirement
Analysis
2
Planning
3
System
Design
4
Implementation
5
Testing
6
Deployment &
Maintenance
💡 Without SDLC: unclear plans, missed deadlines, team misalignment, costly bugs
SDLC & Jira • Esraa Mohamed • IEEE AI Team

## Slide 3
SDLC Models
Different approaches to structuring software development
▼ Waterfall
Sequential phases, one after another.
Best for: Fixed, well-defined projects.
🔄 Agile
Iterative sprints (1–4 weeks).
Best for: Dynamic, evolving projects.
🏉 Scrum
Framework inside Agile with sprints,
daily standups & retrospectives.
📋 Kanban
Visual board with task columns.
Best for: Continuous flow work.
V V-Model
Each phase has a paired test phase.
Best for: Safety-critical systems.
🌀 Spiral
Combines Waterfall + iterations
with risk analysis at each cycle.
SDLC & Jira • Esraa Mohamed • IEEE AI Team

## Slide 4
What is Jira?
Jira is a project management tool by Atlassian used by software teams worldwide to plan, track, and manage work throughout the SDLC — from first idea to final deployment.
📌
Track Issues
Bugs, tasks, stories & epics all in one place
📅
Plan Sprints
Create and manage Agile/Scrum sprint cycles
📊
Visualize Work
Kanban boards, backlogs, burndown charts
🤝
Team Collaboration
Assign tasks, comment, set priorities & deadlines
🏢 Used by 65,000+ companies worldwide — from startups to Netflix, Spotify, and NASA
SDLC & Jira • Esraa Mohamed • IEEE AI Team

## Slide 5
Jira Key Concepts
Understanding the building blocks
Epic
A large body of work that can be broken into smaller stories. Example: 'Build User Authentication System'
Story
A feature from the user's perspective. Example: 'As a user, I can log in with email and password'
Task
A specific piece of work to be done. Example: 'Set up PostgreSQL database schema'
Bug
A defect or error found in the software. Example: 'Login button not responding on mobile'
Sprint
A fixed time-box (1–4 weeks) in which the team completes a set of tasks from the backlog
Backlog
A prioritized list of all issues, stories, and tasks not yet started or in a sprint
SDLC & Jira • Esraa Mohamed • IEEE AI Team

## Slide 6
Jira Workflow
How a task moves from idea to done
TO DO
Task created
in backlog
→
IN
PROGRESS
Developer
is working
→
IN
REVIEW
Code review
or QA check
→
TESTING
QA team
tests it
→
DONE
Accepted
& deployed
Jira Kanban Board — Visual representation of the workflow above
TO DO
• Set up DB schema
• Design login UI
• Write API docs
IN PROGRESS
• Build auth endpoint
• Integrate OAuth
DONE
• Project kickoff
• Wireframes approved
• SRS completed
SDLC & Jira • Esraa Mohamed • IEEE AI Team

## Slide 7
Jira Across the SDLC
How Jira supports every phase of software development
Requirement Analysis
➜ Create Epics & user Stories, link to stakeholder feedback
Planning
➜ Sprint planning, backlog prioritization, capacity & timeline
System Design
➜ Design tasks linked to stories, attach SDS documents
Implementation
➜ Assign tasks to devs, track progress on board, daily standups
Testing
➜ Log bugs as issues, link to failing stories, track resolution
Deployment
➜ Release management, deployment checklists, version tracking
SDLC & Jira • Esraa Mohamed • IEEE AI Team

## Slide 8
Jira Reports & Metrics
Data-driven insights for your team
📉 Burndown Chart
Shows remaining work vs. time. Tells you if the sprint will finish on time.
⚡ Velocity Chart
Tracks how much work the team completes per sprint — useful for future planning.
📋 Sprint Report
Summary of completed, incomplete, and removed issues at the end of a sprint.
🌊 Cumulative Flow
Shows issue states over time — identifies bottlenecks in your workflow.
These reports help teams reflect, improve, and make data-backed decisions every sprint
SDLC & Jira • Esraa Mohamed • IEEE AI Team

## Slide 9
Real-World Example
🎯 Scenario: Building an AI-Powered Chatbot for a University Help Desk
Sprint 1
REQUIREMENT ANALYSIS
Create Epic: 'AI Help Desk Bot'. Add stories: NLP intent detection, FAQ answering, escalation to human agent
Sprint 2
PLANNING & DESIGN
Backlog refinement. Estimate story points. Assign ML engineer, backend dev, UI designer. Timeline: 3 sprints
Sprint 3
IMPLEMENTATION
Tasks on Kanban board: train model, build API, connect frontend. Daily standups tracked in Jira
Sprint 4
TESTING & BUG FIXING
QA logs 12 bugs in Jira. Devs link bugs to stories. Burndown chart shows 2-day delay — team adjusts scope
Release
DEPLOYMENT
Release version v1.0 in Jira. Deployment checklist completed. Stakeholder demo scheduled as calendar task
SDLC & Jira • Esraa Mohamed • IEEE AI Team

## Slide 10
Key Takeaways
✅
SDLC gives structure to software development, turning chaos into a repeatable pipeline
🔄
Agile & Scrum are the most widely used SDLC models in real companies today
🛠️
Jira is the industry-standard tool for managing SDLC work — plan, track, and ship
🗂️
Epics → Stories → Tasks → Bugs: Jira's hierarchy maps directly to SDLC phases
📊
Jira reports (burndown, velocity) help teams continuously improve sprint by sprint
🚀
No matter the project size, Jira + SDLC = better teamwork, fewer bugs, faster delivery
SDLC & Jira • Esraa Mohamed • IEEE AI Team

## Slide 11
Thank You!
Questions & Discussion
Esraa Mohamed • IEEE AI Team – Level 2
Topic: Jira Project Management & SDLC
SDLC
Jira
Agile
Scrum
Kanban
Project Management